|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Actual State Analysis |
| Work package description:  In order to become a good overview of the actual situation an actual state analysis is performed. This includes e.g. the customer analysis or the process analysis | |
| Aim of work package:  Overview of actual state | |
| Predecessor: | Successor:  Target State Analysis |
| Duration:  42 days | Effort in man days (MD):  264 MD |
| Responsible person(s):  Project Manager, Assistant, 2-5 Consultants, 2 IT Specialists | |
| Additional information: | |