|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Approval |
| Work package description:  The approval closes the project. It can be performed by the Steering Committee or the customer. After the approval no more project work has to be performed. | |
| Aim of work package:   * Approval of project * Closing of project | |
| Predecessor:  Roll-Out | Successor:  Lesson Learned |
| Duration:  15 days | Effort in man days (MD):  225 MD |
| Responsible person(s):  Project Manager, Assistant, 9 Consultants, 4 IT Specialists | |
| Additional information: | |