|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Create Work Breakdown Structure |
| Work package description:   |  | | --- | | A work breakdown structure is essential for every project manager to create because it is a very nice tool to plan and structure a project. It can be structured into (a) functions of the project, (b) objects of the project or (c) phases of the project. In this serious game the work breakdown structure is organized into phases. Under each category the work packages are listed. This gives each team member a good overview about what has to be done. The work package allocation has to be performed in a next step. | | |
| Aim of work package:   * Overview of project structure * Overview of work packages * Tool to plan project | |
| Predecessor:  Kick-Off Meeting | Successor:  Detailed Time Planning |
| Duration:  10 days | Effort in man days (MD):  70 MD |
| Responsible person(s):  Assistant, 4 Consultants, 2 IT Specialists | |