|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Data Analysis |
| Work package description:  The data analysis is an extension to the process analysis which takes a closer look at any data relevant to the project (especially master data). It is essential to the project because at this time it should be evaluated which data and how much data has to be migrated into the new system. | |
| Aim of work package:   * Identify relevant data (e.g. master data) to the project * Evaluate what data needs to be migrated into the new software | |
| Predecessor:  Identify Work packages/Actual State Analysis | Successor:  Data Model Creation |
| Duration:  8 days | Effort in man days (MD):  40 MD |
| Responsible person(s):  3 Consultants, 2 IT Specialist | |
| Additional information: | |