|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Define work packages |
| Work package description:  The identification of work packages is essential for any further activity like the planning of the work breakdown structure or any detailed cost or time planning. It should be performed by the whole project team because every team member can bring up new aspects that need to be worked on. | |
| Aim of work package:   * Reach a common denominator of what work packages have to be processes | |
| Predecessor:  Functional Requirements | Successor:  Detailed time planning |
| Duration:  8 days | Effort in man days (MD):  64 MD |
| Responsible person(s):  Assistant, 4 Consultants, 3 IT Specialists | |
| Additional information:  The identification of work packages can be made in form of a workshop or during the kick-off meeting. | |