|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Development India |
| Work package description:  Development takes place during the project execution according to the customer’s confirmed requirements. It is performed in India in order to save salary cost for programmers.  Development defines the programming of the CRM Software in a specific language like (Phythos, Java, C++) | |
| Aim of work package:  Develop CRM Software according to customer’s requirements | |
| Predecessor:  Target State Analysis | Successor:  Testing |
| Duration:  20 days | Effort in man days (MD):  220 MD |
| Responsible person(s):  Assistant, 7 Consultants, 3 IT Specialists | |
| Additional information: | |