|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  Implementation |
| Work package description:  The implementation of the software on the live system can be performed after successful testing in a testing environment. As soon as the software is implemented the roll-out of the CRM Software takes place and users can start working on the live system. | |
| Aim of work package:  Implement the working software on the live system environment | |
| Predecessor:  Testing | Successor:  Project Approval |
| Duration:  5 days | Effort in man days (MD):  30MD |
| Responsible person(s):  Consultant, 5 IT Specialists | |
| Additional information: | |