|  |  |
| --- | --- |
| Project name:  brillianCRM | Work package title:  1.6 Milestone Planning |
| Work package description:  For any further planning and orientation during the project, the project manager sets up a framework of milestones. It determines major accomplishments during a project that have to be performed at a specific date. Work packages can be allocated to a specific milestone which gives the responsible person a time limit to work on. | |
| Aim of work package:   * Determination of important work steps of a project * Scheduling of milestones in the work period | |
| Predecessor:  Definition of time period | Successor:  Detailed time and milestone planning |
| Duration:  4 days | Effort in man days (MD):  8 MD |
| Responsible person(s):  Project manager and project assistant | |
| Additional information: | |